## Slide 1: Microsoft Information Protection Monthly RedZone
Date: November 2022

## Slide 2
Issue | Req Date | Status | MSD ADO | MSD Owner | PG ADO | PG Owner | Comments
SharePoint needs to be able to reason over content protected by user defined permissions (UDP) | 07/22 | RZ-Blue | 7461614 | Rajeswari Santhanam | nan | Sanjoyan | Teams ran into issues that need to be resolved before release. SharePoint and OneDrive (SPOD) offer full functionality on documents protected with User Defined Permissions (UDP), including Index, Search, render and co-au
(Bug) Email user notices are generated inconsistent with the DLP Events | 08/21 | RZ-Blue | 7461628 | Sanjeev Gupta | PG Link | Shekhar Palta | In the initial tests, we were able to generate user notices. More tests pending before we can turn on user notices for all policies. PG has needed inro from DSR and we are waiting on delivery of fixes. Some Scenarios sti
Label support missing in Shared Channels & no sharing limits available | 06/22 | RZ-Green | 7461610 | David Johnson | nan | Denise GohArun Das | Parent Label not sufficient. Channels more open than parent. Need label policies to block channel sharing with more open channels / externals. Work starting APR 2022
Default "content" label on a doc library should be set according to the container label | 09/22 | RZ-Green | 9008324 | David Johnson | PG Link | David Johnson, Rajeswari Santhanam | There is no way to default a content label for a document library to its parent container label at the time of creation. Document libraries will remain unlabeled, or their labels won't align with the container's label. F
Channel Meetings have labels and policies prior & during a meeting | nan | RZ-Green | 8066744 | Rajeswari Santhanam | nan | Nadia Fortini | Need Update - Waiting on teams commitment for Cu
Meetings have labels and policies prior & during a meeting, meeting files/recordings inherit labels and policies | nan | RZ-Green | 7939271 | Rajeswari Santhanam | nan | Nadia Fortini | Funded by MIP and Outlook – In progress. Waiting on Teams to provide scope of commitment for Cu. ETA on Outlook Calendar side is end of Copper. Teams: TBD
Ability to protect non-office files | 06/22 | RZ-Green | 7938418 | Faye Harold | nan | Shekhar Palta | Non-Office files can contain sensitive information and need to be protected using DLP

## Slide 3
Issue | Req Date | Status | MSD ADO | MSD Owner | PG ADO | PG Owner | Comments
Label support missing in Fluid | 08/22 | RZ-Green | 7461630 | Faye Harold | nan | Alex Li Tamine Mokdissi | New file type with broad embed potential. Missing labelling.Slip to June due to late delivery of dependencies. Updated Risk Ack needed.
Save As in Office Apps does not reveal that location is risky or unprotected. | 06/22 | RZ-Green | 7461629 | David Johnson | PG Link | Mike Paer Alex Li | This capability helps users to better protect Microsoft data. This is more critical now than ever due to rollout of Shared Channels. Copper commitment will show indication that a location is a shared channel.
Information Worker experience for Self-Remediation | 06/22 | RZ-Green | 7938244 | Rajeswari Santhanam | nan | Shekhar | IW experience for self-remediation : - Reminders with an escalation workflow- files list with redacted SITs and surrounding chars - options to override or report as FP - reporting dashboard for admin with option for cust
Credentials SITs should be in parity to CredScan | 12/21 | RZ-Green | 7461615 | Rajeswari Santhanam | PG Link | Martin | CredScan SIT integration into DCS and management layer in progress. On track for DSRE validation in Feb 22. GA target is Apr-22
Shared channel guest access reviews | 12/21 | RZ-Yellow | 7461631 | David Johnson | nan | Nadia Fortini | Parity with AAD B2B Group membership controls No MIP requirement. AAD Access Reviews Feature. Needs to be tracked in Identity RedZone.
Entire ACL list for a SPO/ODB file needed to determine the extent of oversharing | 06/22 | RZ-Yellow | 7461619 | David Johnson | PG Link | Akash Malhotra | Can query ACL list and make available. Associated with other P0 DCR. "Shared/Unshared" control.
Protected Emails in Shared EXO Mailboxes not functional | 03/22 | RZ-Yellow | 7938487 | Sanjeev Gupta | nan | Samson Chan | Entire experience is broken, encrypted emails cannot be opened. Any protected email going into a shared Mailbox no longer can be opened by the users who share the mailbox.

## Slide 4
Issue | Req Date | Status | MSD ADO | MSD Owner | PG ADO | PG Owner | Comments
Meetings have labels and policies, meeting files/recordings inherit labels and policies | 12/21 | RZ-Red | 7461626 | Rajeswari Santhanam | nan | Nadia Fortini | Not in scope for Cu, Following a meeting, files & recordings inherit label & protection policies. No video DRM.
Policy needed to Block Guests as SharePoint Online Site Collection Admins | nan | RZ-Red | 9032290 | Priya Chebiyam | nan | nan | nan
New Credscan parity SITs are not detected by the Label Recommendation policy | nan | RZ-Red | 9008448 | Rajeswari Santhanam | nan | nan | nan
Both DLPRuleMatch and DLPRuleUndo telemetry for the same SPO document at the same DateTime. | nan | RZ-Red | 9008444 | Rajeswari Santhanam | nan | nan | nan
Anomaly in DLP Rule match events | nan | RZ-Red | 9008437 | Sanjeev Gupta | nan | nan | nan
Add MatchedCondition support in notification customization | nan | RZ-Red | 9008429 | Rajeswari Santhanam | nan | nan | nan
Notification customization -the body message got truncated | nan | RZ-Red | 9008417 | Rajeswari Santhanam | nan | nan | nan

## Slide 5
Issue | Req Date | Status | MSD ADO | MSD Owner | PG ADO | PG Owner | Comments
Limit what domains can be added to a Shared Channel | 06/22 | RZ-Red | 9008378 | David Johnson | PG Link | Roshin Ramesan | Restrict where a given domain can access. EG: TAP customer “Comcast” can only access TAP Team.
All services support labels & policy management (Customer Promise ask) ex: Power Platform, Fluid, OneNote | nan | RZ-Red | 7461611 | David Johnson | nan | Maithili Dandige | MIP should be included in the set of minimum requirements of Customer Promises and all products should be compliant with MIP standards.
Need capability to add sensitivity labels to OneNote files (.ONE) | nan | RZ-Red | 7461627 | Faye Harold | PG Link | Alex LiDavid Parlin | >20% of the files containing sensitive data in SPO site are .one files. DSRE must remediate 75% of the DLP findings from SPO and without the ability to add sensitivity labels we cannot meet that goal. PG looking is testi
DLP Policy Coherence: Create & maintain the conditions(based on sensitive types) in one place and not in 3 different places | 12/21 | RZ-Red | 7461617 | Alex Li 🐰 | PG Link | Maitali | Will not be delivered in Nickel. Coherence work is happening in Nickel to support this requirement so some progress will be made. DSR requirements will be revised based on Policy Coherence feature specs to be provided by
Information Worker experience for Self-Remediation | nan | RZ-Red | 9253414 | Rajeswari Santhanam | nan | Shekhar | IW experience for self-remediation : - Reminders with an escalation workflow - files list with redacted SITs and surrounding chars - options to override or report as FP - reporting dashboard for admin with option for cus
O365 Activity API should include robust filtering <title to update see notes> | 12/21 | RZ-Red | 7616722 | Rajeswari Santhanam | PG Link | Sujit | Since MIP captures all label information within O365 including Exchange data, a large portion of the inbound data are not being used. As an end user who doesn't consume the raw data of every email being sent/received wit
ODSP “Recipients-Only” file sharing with protection | 12/21 | RZ-Red | 7461632 | David Johnson | nan | nan | How do employees collaborate on protected content with members / partners that prevents re-sharing? “Specific people” == only people. NEEDS MORE INFO FROM DAVID

## Slide 6
Issue | Req Date | Status | MSD ADO | MSD Owner | PG ADO | PG Owner | Comments
Max sharing and group size based on “Container” label: HC group/site:5K and Confidential 50k. | nan | RZ-Red | 7461625 | Rajeswari Santhanam | nan | StephanSanjoyan | Not on roadmap, EUSE building mitigation. Dependency on AAD to deliver this feature.
More granular control of policy application rules is needed. | nan | RZ-Red | 9008344 | Sanjeev Gupta | PG Link | Shekar Palta | Conditional attributes (Site Owner, Last Used) used to apply DLP Policies need to be more granular and exacting to ensure more accurate application.
Label Analytics: Feed/API should be available to provide the number files or emails labeled in the Tenant | nan | RZ-Red | 9253460 | Rajeswari Santhanam | PG Link | Shadan Sanjepour Esfahani | Content explorer has no "one click /bulk export" options to export all sensitive info matches with locations, file name , matched types and count etc .There is no option to export all data from content explorer